# SAMSEL Industrial Intelligence

Full Business Plan, Commercial Strategy and Financial Feasibility

Prepared for: SAMSEL Group ApS, Denmark (CVR 46840070)
Planning date: 20 October 2026
Version: 1.0 | Board discussion draft
Initial vertical: Food processing and cold-storage facilities
Product strategy: Proprietary, multi-tenant B2B SaaS, combined with paid onboarding and qualified hardware integration partners

Decision status: An investment hypothesis, not an investment commitment. Financial figures below are scenario assumptions in Danish kroner (DKK), excluding VAT unless explicitly stated. No customer commitments, independent market-size study, supplier quotations or proof of profitability have yet been established.

# 1. Executive summary

SAMSEL Industrial Intelligence (SII) will be a Danish B2B SaaS platform for monitoring temperature-sensitive facilities, investigating cold-chain incidents, documenting corrective actions and analysing energy/operational performance. The immediate buyer is a small-to-medium food producer or third-party cold-storage operator with one or more refrigerated or frozen rooms, quality assurance responsibilities, and a willingness to modernise paper or spreadsheet-based monitoring.

Core customer proposition: A single operational view of cold-room conditions, verified sensor-data quality, configurable alarms, incident ownership, corrective-action records, audit-ready exports and, subsequently, refrigeration energy analytics. The product supports the operator's own HACCP and food-safety procedures; it does not certify food safety, determine universal safe temperatures or replace trained staff.

Commercial posture: Start with paid discovery and supervised pilots. Operate sensor and alarm infrastructure as a monitored service only once escalation routes and customer responsibilities have been proven. Sell an implementation/setup fee plus monthly recurring subscription. Keep hardware, accredited calibration, electrical work and 24/7 human response contracts separately priced through approved partners.

Investment thesis: Create product IP and recurring revenue, while using high-touch integration and reporting to acquire the first customers. A fully proprietary industrial-grade platform needs more capital and time than a lightweight analytics website. Plan an approximately 6–9-month pilot-ready MVP and 12–18-month broader commercial product, subject to funding and evidence gates. Indicative initial funded programme: DKK 1.2m–2.5m. SAMSEL's registered nominal capital of DKK 20,000 should not be treated as an available development budget.

Go/no-go test: Do not authorise the full build until at least 15 buyer interviews, 3 detailed data/site assessments and 2 signed paid pilot or conditional commercial commitments demonstrate a concrete unmet need, approved sensor/data access and plausible unit economics.

# 2. Company and product positioning

SAMSEL Group ApS was established in October 2026 and its company purpose covers technology, education, business services, facilities and other activities. Industrial Intelligence would sit within the company's software and technology activities. It should be operated as a dedicated product line with a product manager, technical owner and clear security accountability, not loosely mixed with cleaning or general consultancy.

Working product name: SAMSEL Industrial Intelligence. Conduct trademark, domain and freedom-to-operate checks before brand launch.

Mission: Help smaller food businesses detect temperature excursions earlier, document corrective actions consistently and reduce refrigeration-related waste through trustworthy data.

Differentiation: Mid-market focus, simple Danish-language workflows, reliable no-data alerts, food-specific evidence trails, documented human escalation, flexible open protocol ingestion, practical monthly operations reviews and transparent total cost. The defensible product is not the chart itself; it is customer-specific configuration, validated alerts, workflow, service quality and data continuity.

# 3. Market evidence and commercial opportunity

## 3.1 Verified external signals

Food-safety obligations: The Danish Veterinary and Food Administration states that food businesses must carry out own-checks. Written programmes are needed where risk or specific rules require them; HACCP principles include risk analysis, monitoring and corrective actions. This supports the relevance of documented workflows, but does not prove demand for a new vendor. [S1], [S2]

Temperature rules are product-specific: The Danish food authority cautions that storage/transport temperature requirements differ by product, business activity and sometimes wholesale vs retail; there is no responsible universal setpoint for all foods. Thus SII must use customer-approved limits and SOPs. [S3]

Digitisation readiness: Eurostat's 2026 digitalisation report shows 92% of Danish SMEs reached at least basic digital intensity in 2025 (EU SME average 71%). This suggests digital readiness, not confirmed willingness to buy SII. [S4]

Food manufacturing market screen: A third-party compilation reports approximately 1,380 Danish food-product manufacturing enterprises in 2024. Treat as indicative only; it excludes some warehouses, includes businesses too small for this product and is not a verified serviceable addressable market. [S5]

Energy data access: Energinet ElOverblik has third-party data APIs requiring registration and customer authorisation. These provide meter data, typically not real-time readings or refrigeration-specific submetering; the exact data availability and authorisation process require testing. [S6]

EU industrial data opportunity: The EU Data Act applied from 12 September 2025 and supports fair access to certain connected-product data, subject to its terms. It does not guarantee free or simple access to all machine interfaces. [S7]

## 3.2 Market definition

Total addressable category: European temperature-controlled food production, warehouse and distribution sites that need operational monitoring. No reliable euro-denominated figure for SII's exact niche is established here. Avoid quoting the global IoT market as if it were SII's addressable demand.

Serviceable initial segment: Danish independent and mid-sized businesses with 1–5 sites, approximately 5–80 monitored zones/assets per site, quality/operations ownership, and existing connectivity or willingness to deploy qualified sensors. Do not include pharmaceutical GxP facilities in phase 1; their validation burden is distinct.

Illustrative bottom-up sizing, NOT a sourced market size: If 500 qualifying sites could each pay DKK 5,900/month, annual subscription capacity would be DKK 35.4m (500 x 5,900 x 12). Actual prospect counts, budget and win rates are still unknown. This is a scenario to validate, not TAM evidence.

Market entry: Zealand and Greater Copenhagen for low-cost site visits, then Funen and Jutland. Prioritise customer density and partner coverage rather than asserting those regions have the greatest market need.

## 3.3 Customer segments and buying triggers

| Segment | Typical buyer | Trigger | Why pay? | Sales friction |
| --- | --- | --- | --- | --- |
| Independent food processors | Plant manager and QA manager | Manual logs, repeated excursions, expansion | Less paperwork; earlier escalation | Existing procedures; capital caution |
| Frozen/chilled warehouses | Operations or warehouse director | Product loss exposure, multiple rooms, after-hours incidents | 24/7 data visibility and accountability | Reliability and liability expectations |
| Food distributors with cold rooms | Logistics/quality lead | Customer audits, inventory loss, quality disputes | Traceable histories and faster reporting | Multiple site and supplier integrations |
| Refrigeration service contractors | Technical director | Customers requesting remote status | White-label-free referral/reseller partnership | Channel conflict and integration effort |

Primary ICP: 15–250 employees, at least two controlled temperature zones, manual or fragmented monitoring, assigned QA manager, Danish operations and ability to approve DKK 20k–60k setup plus annual software spend. Company size and price tolerance are hypotheses, not verified market statistics.

Purchasing committee: Operations sponsor, QA/HACCP owner, maintenance leader, IT/security approver, finance buyer. Multi-stakeholder industrial deals may require several meetings and site feasibility work.

# 4. Customer problem and solution

## 4.1 Jobs to be done

Know when a temperature reading breaches an approved site-specific threshold.

Know when data stops arriving, rather than assuming a quiet dashboard means conditions are safe.

Route critical alarms to designated personnel, record acknowledgement and escalate when unanswered.

Keep raw observations, device health, calibration references and corrective-action records together.

Produce time-range and incident evidence for internal reviews, customer requests and inspections.

Compare refrigeration electricity consumption with weather, operating schedules and usage trends where available.

## 4.2 Initial product modules

| Module | MVP outcome | Later expansion |
| --- | --- | --- |
| Site/zone/asset management | Define rooms, probes, operating hours, owners | Multi-country hierarchy; templates |
| Sensor ingestion | Read-only MQTT/HTTPS gateway data; CSV import | OPC UA/Modbus adapters and richer device management |
| Cold-chain dashboard | Temperature trends, signal health, local time | Equipment twins, mobile apps |
| Alarm engine | Configurable thresholds, delay/hysteresis, no-data conditions | Predictive risk scoring |
| Incident and corrective actions | Acknowledge, escalate, explain, close with audit trail | Task integrations and QA approvals |
| Reporting | PDF/CSV, temperature summaries, data gaps | Scheduled and branded reports |
| Energy analytics | Basic bill/meter imports, cost baselines | Refrigeration asset-level forecasting |
| Management | Access roles, billing, subscriptions, tenant settings | Partners/resellers and enterprise SSO |

Not in initial release: Automatic compressor control, temperature setpoint manipulation, claims of guaranteed spoilage prevention, formal certification, autonomous food disposal decisions, cross-border shipment telemetry and generative-AI-only alarm detection.

# 5. Competitors and strategy

Existing temperature and cold-chain monitoring markets are competitive. Eupry offers automated remote monitoring, calibration and audit reports; Monnit offers food service monitoring with wireless sensors; industrial automation incumbents also sell condition monitoring and energy management. [S8], [S9]

SAMSEL should avoid competing on 'we show temperature charts'. Win by specialising in small/medium food facilities, easy deployment with the customer's approved sensors, readable Danish corrective-action workflow, unbiased data-quality status, monthly interpretive service and transparent pricing. Do not claim sensor-agnostic compatibility before integrations are tested.

Validation experiments: Ask 15 prospects which competitor they use; request redacted existing reports; identify missing alerts and manual workload; test whether a 30-day paid pilot is easier to buy than a 12-month commitment. If incumbent solutions already cover these needs at lower total cost, narrow to a better-defined gap or stop.

# 6. Revenue model and price architecture

All prices are exploratory DKK excluding VAT. Installation/calibration/hardware and human 24/7 monitoring are extra unless explicitly contracted. Annual contracts with monthly or annual invoicing; clearly document cancellation and data export rights.

| Package | Monthly platform fee | Setup fee | Illustrative inclusions |
| --- | --- | --- | --- |
| Pilot (30–60 days) | DKK 8,000–15,000 total | Scoped proposal | One site; limited devices; supervised support, paid diagnosis |
| Essential | DKK 2,950 | DKK 15,000 | 1 site, up to 10 sensors, dashboard, configurable emails, PDF export |
| Operations | DKK 5,900 | DKK 35,000 | 1 site, up to 40 sensors, escalation workflows, reports, scheduled review |
| Enterprise | From DKK 12,900 | From DKK 75,000 | Multi-site, negotiated SLAs, API, SSO, custom workflows |

Overages/options: Additional connected points at DKK 45–100 per month each subject to throughput; SMS/voice usage passed through or bundled by fair-use cap; extended retention; custom integrations; qualified calibration; partner installation; advanced customer integrations. Include price-index adjustment terms and cloud cost fairness provisions.

Contract safety: A monitoring subscription must not promise staff intervention unless a staffed response service is purchased and contractually specified. Define notification delivery attempts, escalation routes, maintenance windows, device responsibilities, and what happens during disconnection.

# 7. Unit economics and break-even

Illustrative Operations-site model: DKK 5,900 per active site-month; DKK 1,200 variable monthly cost for hosting/telemetry, SMS/notification budget, first-line support allocation and expected infrastructure usage. Subscription contribution = DKK 4,700 per site-month, or 79.7% contribution margin before fixed engineering, insurance, overhead and sales. Actual sensor volume and support must validate this assumption.

Illustrative fixed monthly operating expense: DKK 150,000. Recurring-only site break-even = CEILING(150,000 / 4,700) = 32 active sites, ignoring setup fees and customer-specific projects. If the fixed expense reaches DKK 250,000, the same model needs 54 sites. An industrial SaaS business can operate at a loss well past launch while product, sales and support scale.

Customer ROI illustration: If a customer's DKK 1.2m annual electricity spend falls by a verified 5%, energy savings would equal DKK 60,000/year. This 5% is an unproven scenario; it should not be used as a sales guarantee, and customers must also consider hardware, installation, subscription and their own labour.

# 8. Financial plan and required capital

## 8.1 Initial funded programme (estimate)

| Workstream | Low estimate (DKK) | High estimate (DKK) |
| --- | --- | --- |
| Product design and engineering labour | 750,000 | 1,400,000 |
| Gateway integration, QA and test equipment | 80,000 | 200,000 |
| Cloud hosting, observability and tooling | 40,000 | 120,000 |
| Security assessment, insurance, privacy/legal | 70,000 | 180,000 |
| Pilot sales and market development | 100,000 | 280,000 |
| Contingency and unplanned integration | 150,000 | 320,000 |
| Total programme range | 1,190,000 | 2,500,000 |

This assumes a compact professional team and selective outsourcing. If founders perform substantial unpaid work, cash expenditure could be lower but economic costs and key-person dependency remain. Validate with three developer/partner quotes and a cash-flow model before authorising expenditure.

## 8.2 Illustrative year-1 outcomes (not forecasts)

Scenarios assume average billable subscription months per acquired customer, average prices, setup fees, variable costs and separate fixed programme/operating expenditure. These are deliberately conservative about first-year profitability.

| Metric (DKK unless shown) | Conservative | Base | Strong |
| --- | --- | --- | --- |
| Customers onboarded in year | 3 | 10 | 25 |
| Average subscription months/customer | 3 | 5 | 6 |
| Mean monthly fee | 3,000 | 5,000 | 5,500 |
| Mean setup revenue/customer | 15,000 | 25,000 | 30,000 |
| Recognised subscription revenue | 27,000 | 250,000 | 825,000 |
| Setup revenue | 45,000 | 250,000 | 750,000 |
| Total revenue | 72,000 | 500,000 | 1,575,000 |
| Direct service and onboarding costs | 21,000 | 130,000 | 520,000 |
| Fixed development/sales/overhead | 1,200,000 | 1,200,000 | 1,400,000 |
| Indicative operating result | -1,149,000 | -830,000 | -345,000 |
| End-of-year MRR* | 9,000 | 50,000 | 137,500 |

*Assumes all acquired customers remain on their average plan at year-end. Do not interpret closing MRR as recognised revenue or guaranteed ARR. Results exclude tax, financing, depreciation and exceptional incident costs; cost timing may differ from recognition.

## 8.3 Cash-flow governance

Maintain a separate 18-month cash runway with month-by-month payroll, contractor milestones, VAT timing, setup-fee collections, cloud spending and contingency. Do not rely on setup revenue to fund obligations before signed deals and deposits. Collect deposits or stage-gate milestone payments for unusual integration projects.

Financing possibilities to investigate, not confirmed awards: Founder investment, paid pilots, strategic refrigeration partner investment, suitable Danish innovation grants, lender facilities only where cash flow supports them, and customer prepayment discounts. Evaluate eligibility, dilution, IP rights and application windows individually.

# 9. Marketing, sales and partnerships

## 9.1 Positioning and messaging

Core message: 'Know when your cold room needs attention. Keep your records, alert the right person, and investigate problems with reliable data.'

Proof-based claims only: Publish quantified customer case studies after permission and sound baseline measurement. Avoid asserting 'HACCP certified', 'zero spoilage', 'guaranteed alerts' or 'AI predicts failure' without independent validation and evidence.

## 9.2 Customer acquisition

Compile a prospect list using public Danish business directories and food-sector networks, screening for meaningful cold-storage operations rather than company size alone.

Contact plant/operations leaders and QA heads with a specific manual-logging or escalation problem, not generic AI marketing.

Offer a paid cold-chain monitoring assessment with a site map, data gap assessment and incident-workflow proposal.

Attend relevant Danish food production and refrigeration events; publish Danish-language educational guides and short demos.

Create channel introductions through refrigeration maintenance firms, independent electricians, food-safety consultants and industrial equipment distributors, while clarifying ownership of customer relationships.

Offer partner commissions only with written agreements covering lead attribution, confidentiality, anti-bribery, security access and customer contracts.

## 9.3 Hypothetical 6-month sales funnel

Build 150 carefully selected accounts, contact 80 relevant decision-makers, hold 30 qualification calls, conduct 12 site/data reviews, obtain 5 paid pilot agreements and seek 3–4 annual conversions. These are activity planning targets, not known conversion rates. Update monthly based on CRM data.

Sales assets: two-page Danish brochure, online demonstration with clearly marked sample data, sensor compatibility checklist, ROI worksheet, DPIA/data-flow summary, standard DPA, service description, security one-pager, pilot statement of work and sample evidence report.

# 10. Delivery and operating model

SAMSEL responsibilities: Software development, cybersecure cloud operations, product improvements, agreed monitoring/notification functionality, technical integrations, user training and first-line support.

Customer responsibilities: Approved food-safety temperature limits, sensor positioning decisions with competent personnel, documented HACCP/SOPs, up-to-date on-call roster, response to excursions, validation of monitoring procedures, staff training and product disposition decisions.

Qualified partners: Device selection and calibration, electrical modifications, refrigeration maintenance, network installation and optional human staffed monitoring. All partner activities require named contacts, service boundaries, warranty allocation and an issue escalation protocol.

Operating rhythm: Weekly product/reliability review, daily ingestion health checks during pilots, monthly customer value review, quarterly security/access review and formal postmortem for material incidents.

# 11. Security, law and compliance

Food safety: Danish food operators are responsible for own-checks, documented critical control points and corrective actions as relevant; SII is a technical support tool, not the responsible food-safety operator. Exact thresholds and retention periods are customer/site/food-specific. [S1]–[S3]

GDPR: Temperature readings may be non-personal, but user accounts, activity logs, contact details and employee-linked alarm assignments are personal data. Agree controller/processor roles, DPAs where required, data minimisation, subprocessors, data subject rights and EU/EEA hosting/transfer safeguards.

Industrial network: Use read-only integrations, segregated OT and IT networks, outbound-only gateway connectivity, per-device credentials, approved change controls and on-site technical validation. Do not remotely adjust refrigeration setpoints in MVP.

Cyber Resilience Act: Scope is architecture-dependent. Pure independent browser SaaS is not automatically a regulated 'product with digital elements', but supplied gateway software or a device/backend product combination can trigger CRA responsibilities. Reporting requirements began 11 September 2026, with main obligations from 11 December 2027. Obtain a legal scope assessment early. [S10]

NIS2 Denmark: Denmark's NIS2 legislation took effect 1 July 2025; applicability depends on entity type, size, activities and designation rather than a blanket rule that every SaaS startup must register. Also expect stringent customer procurement controls. [S11]

EU Data Act: Applies from 12 September 2025; verify lawful machine-data access and contractual rights before ingestion. [S7]

Professional liability: Obtain legal review of alarms, service boundaries, loss-of-stock risks, outage and security indemnities, contract liability caps and suitable insurance.

# 12. Roadmap, milestones and decision gates

| Phase | Duration from funded start | Commercial outcome | Go/no-go evidence |
| --- | --- | --- | --- |
| P0: Discovery | Weeks 1–6 | ICP, 15 interviews, data access and compliance map | 2 paid pilot commitments; validated buyer pain |
| P1: Prototype | Months 2–4 | Proprietary demo with simulator and at least one sensor adapter | Tests, customer usability sign-off |
| P2: Pilot-ready MVP | Months 4–9 | Secure multi-tenant ingestion, rules, incidents, reports | 2 supervised paid pilots; no critical security defects |
| P3: Commercial v1 | Months 9–12 | Billing, SLAs, runbooks, reliable support | 5+ paying production customers, tested recovery |
| P4: Scale | Months 12–18 | Expanded integrations, energy and predictive analytics | Retention and unit-economic thresholds |

Release gates: Formal security and privacy review, documented alarm-path testing, downtime simulation, restore drill, device-loss drill, customer corrective-action approval, operator training and signed scope of use.

# 13. Risks and mitigations

| Risk | Business impact | Mitigation |
| --- | --- | --- |
| Temperature-alert failure | Severe customer trust/liability | Missing-data alarms, independent customer SOP, end-to-end tests, delivery receipts, escalation drills |
| Sensor inaccuracy/drift | False reassurance or needless waste | Calibrated hardware, documented calibration status, plausibility validation |
| OT integration or security incident | Plant disruption | Read-only integration, outbound only, site IT approvals, pentest |
| Existing vendor price/features | Slow customer acquisition | Narrow pain-point interviews, industry-specific corrective workflows |
| Capital shortfall | Incomplete product | Paid pilots, tranches, rigorous milestone gates, avoid premature staffing |
| Slow B2B procurement | Revenue gap | Multiple parallel accounts, channel partnerships, sufficient runway |
| High custom support load | Poor gross margin | Certified adapter list, paid integration scopes, no bespoke promises |
| Unclear regulatory scope | Rework/fines | Danish/EU specialist review, living compliance register |
| Data retention and export failure | Legal/customer dispute | Export tested early, retention configurable by contract, auditable deletion |

# 14. Management scorecard and 90-day action plan

Leading commercial KPIs: 15 qualified interviews in 6 weeks; 2 signed paid pilot commitments by week 8; 3 inspected candidate sites; proposal-to-pilot conversion; time to first value; software gross margin; support hours per site; pilot conversion.

Technical KPIs: Sensor data completeness; ingestion freshness; alarm evaluation delay; notification-attempt success; missing-data detection; measured false/duplicate alarm rate; backup restore time; tenant isolation test outcomes. Define actual SLA figures only after field tests.

Days 1–30: Appoint business sponsor/product owner. Create interview guide, 50-account short list, discovery demo, site risk checklist, architecture proposal, draft DPA and partner outreach.

Days 31–60: Complete buyer interviews, secure paid pilots, choose supported sensor/gateway profiles, commission detailed design, prototype simulated telemetry and first reporting/incident workflow.

Days 61–90: Conduct on-site connectivity tests with a qualified partner, complete threat model, deploy limited pilot environment, define cold-room limit workflow with customers, start daily monitoring and record real cost-to-serve.

Board decision: Approve a bounded validation spend first. Release the full engineering budget only on documented buyer, integration, security and financing evidence.

# 15. Source register and verification notes

S1. Danish Veterinary and Food Administration, Own-checks in food establishments: https://en.foedevarestyrelsen.dk/food/starting-a-food-business-in-denmark/own-checks-in-food-establishments

S2. Fødevarestyrelsen, HACCP-principperne: https://foedevarestyrelsen.dk/kost-og-foedevarer/start-og-drift-af-foedevarevirksomhed/egenkontrol-og-risikoanalyse/haccp-principperne

S3. Fødevarestyrelsen, Kølekrav for fødevarer: https://foedevarestyrelsen.dk/lovstof/vejledninger/hygiejnevejledningen/26-koelekrav-for-foedevarer

S4. Eurostat, Digitalisation in Europe – 2026 edition: https://ec.europa.eu/eurostat/web/interactive-publications/digitalisation-2026

S5. Statista (third-party compiled estimate), Number of enterprises in the food product manufacturing industry in Denmark, 2024: https://www.statista.com/statistics/354401/number-of-enterprises-in-the-food-products-manufacturing-sector-in-denmark/

S6. Energinet/ElOverblik official third-party API documentation: https://api.eloverblik.dk/thirdpartyapi/index.html and https://docs.eloverblik.dk/en/docs/guides/api

S7. European Commission, Data Act: https://digital-strategy.ec.europa.eu/en/policies/data-act

S8. Eupry, product overview: https://eupry.dk/temperature-monitoring/

S9. Monnit, food service monitoring overview: https://monnit.com/applications/food-service-monitoring/

S10. European Commission, Cyber Resilience Act – Summary and 2026 guidance: https://digital-strategy.ec.europa.eu/en/policies/cra-summary and https://digital-strategy.ec.europa.eu/en/news/commission-publishes-new-guidance-support-businesses-implementation-cyber-resilience-act

S11. Denmark's NIS2 Act, Law no. 434 of 6 May 2025 (in force 1 July 2025): https://www.retsinformation.dk/eli/lta/2025/434

Research limitation: Public sources establish regulations, general market readiness and existing competitors; they do not establish site-level willingness to pay, achievable temperature-related savings, SAMSEL's present staffing, budget, access to sensors or addressable-market conversion rates. Those are explicit items for primary market validation.